## Slide 1: Agenda
Scope
PQE framework Assessment
  Enhancements required
Test Strategy and Framework
Execution plan

## Slide 2: Scope Determination
Automation scripting will be done for minimum of 12 test cases in the order of precedence during the scripting phase.
Business prioritization pursued to determine the order of preference
11 themes identified for selection 30 test cases for both the clients – executed manually
Targeted ASPs
Highmark and IBC
Establishing
a new Automation framework - DIAS
Phase I
Phase II
Phase III

## Slide 3: PQE Framework Maturity
 | PQE framework maturity level | Reasoning – Additional information
Test case Standardization |  | Page Object Model is not implemented Not all elements are identified and Changes in application since the exercise would not have been reflected BDD/Cucumber is recommended considering transition to Agile in future
Logging |  | Need access to PQE HMHS Automation JAR source code to be able to reuse
Test Data & Config Utility |  | Methods to Read Test data available but scripts have hard coded test data inputs - Need access to PQE HMHS Automation JAR source code to be able to reuse
Utility Library |  | Project Independent libraries that help with common functions like Capturing screenshots, read and write data from Excel spreadsheets etc. - Need access to PQE HMHS Automation JAR source code to be able to reuse
None Significant

## Slide 4: PQE Framework Maturity…Continued
 | PQE framework maturity level | Reasoning – Additional information
Functional Library |  | Reusable application functionalities like Login/Logout functions available - Need access to PQE HMHS Automation JAR source code to be able to reuse
Reporting |  | Pretty reports using Extent Reports can help generate reader friendly test run report – folder structure needs change to archive all generate reports - Need access to PQE HMHS Automation JAR source code to be able to reuse
Test Runner |  | The primary functions for driver script is to load environment file, load test data in global sheet and call the main function(test case). The control of executing test cases is based on Control File, driver script would read the Control file and based on Execution Flag(Y\N) it would execute the respective test cases – Need access to PQE HMHS Automation JAR source code to be able to reuse
None Significant

## Slide 5: Enhancement Required To PQE Framework
Must have
Good to have
Code Clean Up
Repetitive lines of code to be added into common functions – PQE framework has each test script with one method in it. We propose to create reusable common functions
Excel Reader code is available, but test data is hardcoded in the script. Requires effort to utilize or come up with new code.
Results reporting and folder structure – PQE framework overwrites result files after each run. We propose to enhance this to be able to archive every run’s result file
Test execution in PQE framework is via command prompt and requires InputPath, OutPath and URL to be passed as parameters everytime. We propose to control test execution via Excel Spreadsheet
On PQE framework, WebDriver is initiated & closed with every Test Script. We propose to have once instance per driver.
BDD Cucumber Step Definitions for Business understanding.
BeforeTest tags can be called once before execution begins as Common Function and not part of every script.

## Slide 6: Implementation Strategy
  Implement enhancements to PQE framework
  Local override code on PQE Automation JARs
  Establish a new framework
  Onboard Deloitte’s DIAS framework
  Reuse PQE code portions if applicable
  Plan tasks and timelines matching current Phase II phase
    Multiple levels of abstraction makes modification complex
    Performance of the exiting framework is a concern – anticipated script run time is very long

## Slide 7
DIAS – Deloitte Intelligent Automation using Selenium
Key features
It is a test automation framework to support testing capabilities including web application testing using BDD and TDD approach.
It consists of loosely coupled business logic which can handle complex functionality.
Its hybrid design pattern consist of singleton and page object model design pattern.
DIAS is very matured while integrating different applications(ALM, qTest etc.).
Strong collaboration. With BDD, it enables everyone involved in the project to easily engage in the product development cycle. And by using plain language, all are able to write behavior scenarios.
High visibility. By using a language understood by all, everyone gets a strong visibility into the project’s progression.
The ubiquitous language. As mentioned earlier, the ubiquitous language is understandable by all the members of the team, which reduces misconceptions and misunderstanding and makes it easier for new members to join the working process.
More confidence from the tester’s side. Teams using BDD are in general much more confident that they won’t break code, and have better predictability when it comes to their work.
Lower costs. By improving the quality of the code, you are basically reducing costs of maintenance. and minimizing the project’s risks.
Utility factor. It’s comes with different utility business logic, which helps to boost up the execution.
Code Reuse. Given-When-Then steps can be reused between scenarios. The underlying implementation for each step does not change. Automation code becomes very modular.
Parameterization. Scenario steps can be parameterized to be even more reusable. For example, a step to click a button can take in its ID. Parameterization can help a team adopt a common, reusable set of steps, and it inspires healthier discussion when writing scenarios.
Streamlining. BDD is designed to speed up the development process. Everyone involved in development relies upon the same scenarios. Scenarios are requirements, acceptance criteria, test cases, and test scripts all in one – there is no need to write any other artifact.
Adaptability. BDD scenarios are easy to update as the product changes. Plain language is easy to edit. Modular design makes changes to automation code safer. Scenarios can also be filtered by tag name to decide what runs and what doesn’t.

## Slide 8: Execution Plan
WEEK 4 | WEEK 5 | WEEK 6 | WEEK 7 | WEEK 8 | WEEK 9 | WEEK10
Introduction of DIAS framework
INTEGRATION SUPPORT
IMPLEMENTATION SUPPORT
ESTABILISHING FRAMEWORK
Test script implementation
Converting DIAS to Java Project which exist on Maven
Client review for onboarded DIAS framework
Setting Up DIAS framework on VDI
Build sample script to test the DIAS framework
Implementation of modifications suggested.
If no changes are suggested will begin with test cases scripting.
Review of Test Scripts
Document best practices
Plan and share the Test Script Implementation
Acquiring a shared location from client to copy the DIAS files from Deloitte to HMHS
Implementation of Test Scripts
Finish Setting up DIAS framework on VDI
KT for HMHS resources and script allocation
Test Status Report
Notes: Tags: project plan, current state, future state

## Slide 9: Estimation of Efforts on Test Execution
Phase III Details
  Total number of days 20
  Total productive hours per day is 15
  Total productive hours is 300
  A minimum of 12 test cases can be automated with available effort